Fin-Cash

Elsewedy School

Capstone Development Timeline

Team Code: team13

Team Members

| Name | Code |
| --- | --- |
| Marwan Hazem | [Code] |
| Yomna Reda | [Code] |
| Youssef Mohamed | 524005 |
| Sama Adel | 524033 |
| Mohamed Walid | 524001 |

Supervised by: [Supervisor Name]

Project Timeline

| Task Description | Start Date | End Date | Status |
| --- | --- | --- | --- |
| Change the Name and the Description of the Project | 13/09/2026 | 15/09/2026 | Done |
| Test Cases | 15/09/2026 | 17/09/2026 | Done |
| Run the Project | 17/09/2026 | 19/09/2026 | Done |
| Empathy Map | 19/09/2026 | 21/09/2026 | Done |
| Affinity Map | 21/09/2026 | 23/09/2026 | Done |
| SRS | 23/09/2026 | 26/09/2026 | Done |
| Capstone Development Timeline | 26/09/2026 | 28/09/2026 | Done |
| Trello | 28/09/2026 | 30/09/2026 | Done |
| Portfolio | 30/09/2026 | 03/10/2026 | In Progress |

Milestone Tracker

● Milestone 1: Project Setup and Testing

Key Activities:

- Rename the project to Fin-Cash and rewrite its description

- Write the test cases for the main features (reports, records, attachments)

- Run the project and verify that the API and frontend work together

Deliverables: Updated project name and description, test cases document, working running project

Completion Date: 19/09/2026

Responsible Team Members: Marwan Hazem, Mohamed Walid, Youssef Mohamed

● Milestone 2: User Research

Key Activities:

- Collect user insights about how people manage financial reports

- Build the Empathy Map (what users say, think, do, and feel)

- Group the findings into the Affinity Map

Deliverables: Empathy Map, Affinity Map

Completion Date: 23/09/2026

Responsible Team Members: Yomna Reda, Sama Adel

● Milestone 3: Documentation

Key Activities:

- Write the functional and non-functional requirements

- Complete the Software Requirements Specification (SRS)

- Prepare the Capstone Development Timeline

Deliverables: SRS document, Capstone Development Timeline

Completion Date: 28/09/2026

Responsible Team Members: Sama Adel, Yomna Reda, Marwan Hazem

● Milestone 4: Project Tracking

Key Activities:

- Create the Trello board with all project tasks

- Assign tasks to team members and set their status

- Review the board and mark completed tasks

Deliverables: Trello board with all tasks organized and assigned

Completion Date: 30/09/2026

Responsible Team Members: Youssef Mohamed, Mohamed Walid

Overall Milestone Timeline

| Milestone | Description | Expected Completion Date |
| --- | --- | --- |
| Milestone 1 | Project setup, test cases, and running the project | 19/09/2026 |
| Milestone 2 | User research (Empathy Map and Affinity Map) | 23/09/2026 |
| Milestone 3 | SRS and Capstone Development Timeline | 28/09/2026 |
| Milestone 4 | Trello board and task tracking | 30/09/2026 |
| Milestone 5 | Portfolio (in progress) | 03/10/2026 |